**Planning Report Sprint 2**

**02/06/2025 – 15/06/2025**

Group ID: **05**

Project Name: **SoulNote**

Prepared by: **Lý Quốc Thạnh**

Team members:

23127262- **Lý Quốc Thạnh** *Team Leader – Implementor – Business Analyst*

23127109- **Nguyễn Lê Quang** *Implementor – Business Analyst – Tester*

23127109- **Huỳnh Văn Sinh** *Implementor – Designer – Tester*

23127485- **Phạm Quang Thịnh** *Implementor – Business Analyst – Designer*

23127515- **Nguyễn Tấn Văn** *Implementor – Designer – Tester*

1. **Sprint Goal**

To finalize all pending reports and documentation from previous sprints, and to deeply consider the requirements to ensure a solid foundation for the website.

**2. Sprint’s Backlog and Assignments**

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Task / User Story** | **Priority** | **Task Assigned To** |
| 1 | Create Sprint 1 Review Report | **High** | Huynh Van Sinh |
| 2 | Create Sprint 1 Planning Report | **High** | Ly Quoc Thanh |
| 3 | Develop Use-Case Model | **High** | Ly Quoc Thanh |
| 4 | Write Use-Case Specifications | **High** | Nguyen Le Quang, Huynh Van Sinh, Nguyen Tan Van, Pham Quang Thinh |
| 5 | Develop Sprint 2 Backlog | **High** | Ly Quoc Thanh |
| 6 | Create Sprint 2 Review Report | **Medium** | Nguyen Le Quang |
| 7 | Create Sprint 2 Planning Report | **Medium** | Ly Quoc Thanh |
| 8 | Revise Vision Document | **Medium** | Nguyen Tan Van, Pham Quang Thinh |
| 9 | Revise Software Development Plan (SDP) | **Medium** | Nguyen Tan Van, Pham Quang Thinh |
| 10 | Create Weekly Report 3 | **Medium** | Huynh Van Sinh |
| 11 | Create Weekly Report 4 | **Medium** | Huynh Van Sinh |

**Planning Report Sprint 3**

**16/06/2025 – 29/06/2025**

Group ID: **05**

Project Name: **SoulNote**

Prepared by: **Lý Quốc Thạnh**

Team members:

23127262- **Lý Quốc Thạnh** *Team Leader – Implementor – Business Analyst*

23127109- **Nguyễn Lê Quang** *Implementor – Business Analyst – Tester*

23127109- **Huỳnh Văn Sinh** *Implementor – Designer – Tester*

23127485- **Phạm Quang Thịnh** *Implementor – Business Analyst – Designer*

23127515- **Nguyễn Tấn Văn** *Implementor – Designer – Tester*

1. **Sprint Goal**

Complete the system design documentation, including refined use-case specifications, software architecture, class diagrams, database design, and weekly progress report, to prepare for implementation in the next sprint.

**2. Sprint’s Backlog and Assignments**

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Task / User Story** | **Priority** | **Task Assigned To** |
| 1 | Refine and expand Use-Case Specifications | **High** | Nguyen Le Quang, Huynh Van Sinh |
| 2 | Document Software Architecture | **High** | Ly Quoc Thanh, Pham Quang Thinh |
| 3 | Design Class Diagrams | **High** | Nguyen Tan Van, Nguyen Le Quang |
| 4 | Design Database | **High** | Pham Quang Thinh, Nguyen Tan Van |
| 5 | Create Weekly Report 5 | **Medium** | Huynh Van Sinh |
| 6 | Create Weekly Report 6 | **Medium** | Huynh Van Sinh |

**Planning Report Sprint 4**

**14/07/2025 – 27/07/2025**

Group ID: **05**

Project Name: **SoulNote**

Prepared by: **Lý Quốc Thạnh**

Team members:

23127262- **Lý Quốc Thạnh** *Team Leader – Implementor – Business Analyst*

23127109- **Nguyễn Lê Quang** *Implementor – Business Analyst – Tester*

23127109- **Huỳnh Văn Sinh** *Implementor – Designer – Tester*

23127485- **Phạm Quang Thịnh** *Implementor – Business Analyst – Designer*

23127515- **Nguyễn Tấn Văn** *Implementor – Designer – Tester*

1. **Sprint Goal**

Deliver a production-ready milestone of the SoulNote system by refining the architecture and user interface, validating functionality through testing, and ensuring completeness and clarity in all required project documents.

**2. Sprint’s Backlog and Assignments**

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Task / User Story** | **Priority** | **Task Assigned To** |
| 1 | UI prototype | **High** | Nguyen Tan Van, Huynh Van Sinh |
| 2 | Updated software architecture document | **High** | Ly Quoc Thanh, Pham Quang Thinh |
| 3 | Working software prototype | **High** | All members |
| 4 | Test plan and test cases | **Medium** | Nguyen Tan Van, Pham Quang Thinh |
| 5 | Weekly Report 7 | **Medium** | Huynh Van Sinh |
| 6 | Weekly Report 8 | **Medium** | Huynh Van Sinh |
| 7 | Review Report Sprint 4 | **Medium** | Nguyen Le Quang |
| 8 | Planning Report Sprint 5 | **Medium** | Ly Quoc Thanh |

**Planning Report Sprint 5**

**03/08/2025 – 17/05/2025**

Group ID: **05**

Project Name: **SoulNote**

Prepared by: **Lý Quốc Thạnh**

Team members:

23127262- **Lý Quốc Thạnh** *Team Leader – Implementor – Business Analyst*

23127109- **Nguyễn Lê Quang** *Implementor – Business Analyst – Tester*

23127109- **Huỳnh Văn Sinh** *Implementor – Designer – Tester*

23127485- **Phạm Quang Thịnh** *Implementor – Business Analyst – Designer*

23127515- **Nguyễn Tấn Văn** *Implementor – Designer – Tester*

1. **Sprint Goal**

In this final sprint, our goal was to complete the core features of the application, ensure all implemented use-cases are fully tested, and prepare for the final presentation. We focused on both manual and automated testing, created detailed reports of our test results, and made sure the application works properly for a successful demo. This sprint also included preparing our weekly reports and designing a clear, comprehensive presentation to showcase the progress and outcome of our project.

1. **Sprint’s Backlog and Assignments**